## Slide 1: Project Structure
Lecture 2 – Project Management

## Slide 2: Introduction
After understanding the significance of project, now we see how do we structure a project smoothly?
Project structure is the formal arrangement of roles, responsibilities & communication.
Project structure determines how resources are organized and managed to achieve objectives.
Project structure support decision-making efficiency by who decides what and how information flow
Example: Like a cricket team – clear roles avoid chaos.

## Slide 3: Why Project Structure is Important
Clarity of roles & responsibilities – to avoids duplication everyone knows their task.
Improved communication – clear reporting lines.
Decision-making efficiency – faster responses.
Coordination of resources – time, money, people, technology are allocated properly.
Conflict resolution – hierarchy decides final word.
Let in a group project, if two members both assume leadership, conflict arises. A defined structure prevents this.

## Slide 4: Elements of Project Structure
Project Manager – leader & coordinator. Responsible for planning, execution, and delivery.
Project Team Members – specialists doing tasks from different areas ( programmers, designers, QA testers)
Decision-making authority – who decides financial, technical, scheduling, and prevent confusion in crisis
Communication channels – define how information flows (meetings, reports). Helps in coordination
Work Breakdown Structure (WBS) – breaking project into modules/tasks. Each task has clear responsibility and deliverability.

## Slide 5: Work Breakdown Structure Example
E-commerce project divided into:
1. User login system
2. Product catalog
3. Shopping cart
4. Payment gateway

## Slide 6: Types of Project Structures: Functional Structure
Handled within departments (e.g., IT builds student portal).
Each department contributes its expertise.
Pros: Specialized expertise, efficiency.
Cons: Slow decisions, weak coordination.
Let IT department developing software while reportinf to head of IT.

## Slide 7: Types of Project Structures: Projectized Structure
Dedicated team formed for the project.
Project manager has full authority
Pros: Fast decisions, strong focus, clear accountability.
Cons: Expensive, duplication of resources.
Example: A university created a special team to develop its own learning manadgement system.

## Slide 8: Types of Project Structures: Matrix
Blend of functional + projectized.
Dual reporting (functional boss + project manager).
Pros: Efficient resource use, shared knowledge.
Cons: Confusion from two bosses.

## Slide 9: Types of Project Structures: Team-Based (Agile)
Modern flexible approach.
Cross-functional small teams.
Pros: Flexibility, innovation, fast response.
Cons: Needs maturity & strong communication.

## Slide 10: Decision-Making in Structures
Decision making varies based on structure
Functional: Slow (follow hierarchy).
Projectized: Fast (Project manager authority).
Matrix: Balanced but confusing.
Agile/Team-based: Collaborative, adaptive.
Cooke & Slack: Best structure reduces uncertainty.

## Slide 11: Case Example: E-Government Tax Project
Project: Online tax filing system.
Structure: Matrix (FBR staff + private software house).
Why Matrix? Combines legal & technical expertise.
Result: Success but initial delays due to dual reporting.

## Slide 12: Conclusion
Project structure = backbone of project success.
Ensures clarity, coordination, decision-making.
Four common types: Functional, Projectized, Matrix, Agile.
Best structure depends on project size, complexity, culture.
Takeaway: Strong structure = higher success chance.